RYLAND PARTNERS

Platform Enhancement & Funding Command Center

PROJECT PROPOSAL

Prepared for: Gene Ryland, CEO

Prepared by: SEAN Development Team

Date: March 27, 2026

Version: 1.0

CONFIDENTIAL

# 1. Executive Summary

This proposal outlines a comprehensive development plan for enhancing the Ryland Partners platform across three major workstreams:

- Admin Portal Enhancements - Interactive dashboard tiles, detailed affiliate management with upfront/backend commission structures, and enhanced lead detail views with ClickUp integration

- Partner Portal Improvements - Shortened referral links, calculator removal, resource store transformation, and shelf corporation ordering

- Funding Command Center (New) - A purpose-built operations system to track clients from intake through funded status, automate funding application sequencing, and provide real-time pipeline visibility

The project is divided into 4 phases, prioritized by business impact and dependency order. The existing React/TypeScript/Supabase stack will be extended to maintain consistency and reduce risk.

# 2. Current Platform Overview

The Ryland Partners platform is a production React application deployed via Lovable with a Supabase backend:

| Component | Current State |
| --- | --- |
| Public Site | Marketing pages, Shopify store, assessment funnels, contact forms |
| Partner Portal | Dashboard, leads tracker, commissions, calculator, resources, events, speaking, settings |
| Admin Portal | Dashboard KPI tiles, affiliate management, lead management, commission approval, payouts, reports |
| Backend | Supabase (20 tables, 15 edge functions, RLS, role-based auth), GHL integration, Shopify webhooks |
| Tech Stack | React 18, TypeScript, Vite, Tailwind CSS, shadcn/ui, Zustand, React Query, Supabase |

# 3. Scope of Work

## 3.1 Workstream A: Admin Portal Enhancements

### 3.1.1 Interactive Dashboard Tiles

All KPI tiles on the admin dashboard will be clickable, navigating to a dedicated detail page or filtered view for that metric.

- Each tile opens a detail page with filtered data relevant to that KPI

- Pending Approvals tile opens affiliate list filtered to pending status

- Revenue tile opens a detailed revenue breakdown page with charts and date filters

### 3.1.2 Enhanced Affiliate Detail View

Clicking into an affiliate opens a comprehensive detail page with tabbed sections:

| Tab | Content |
| --- | --- |
| Profile | Full name, email, phone, company, website, affiliate ID, status, signup date, GHL contact link |
| Commissions | Upfront commission rate, backend commission rate, total earned, pending amount, commission history |
| Leads | All leads submitted by this affiliate, pipeline stages, deal amounts, conversion stats |
| Payouts | Payout history, payment method, W-9 status, next scheduled payout |
| Settings | Edit commission rates, change status, notes, admin actions |

### 3.1.3 Commission Structure: Upfront + Backend

The current single commission_rate field will be expanded to support a dual commission model:

- Upfront Commission: Paid when a lead converts to a funded client (percentage of initial deal)

- Backend Commission: Recurring or residual commission on subsequent revenue from the client

- Admin can set both rates per affiliate from the affiliate detail view

Database changes: Add upfront_commission_rate and backend_commission_rate columns to affiliates. Update commissions table to include commission_type (upfront/backend).

### 3.1.4 Enhanced Lead Detail View

Clicking a lead row opens a full detail view showing:

- Contact info: Full name, email, phone, company name

- Pipeline status: Current stage, days in stage, assigned rep, next step, next appointment

- Financial: Deal amount, commission amount, commission status

- Notes and activity log: Timestamped notes, latest updates, admin comments

- ClickUp Integration: Pull task data, notes, and status from ClickUp via API alongside internal lead data

## 3.2 Workstream B: Partner Portal Improvements

### 3.2.1 Shortened Referral Links

Implement link shortening so partners get clean, shareable referral URLs.

- Short links (e.g., rylandpartners.com/r/ABC123) that resolve to the full referral URL

- One-click copy button on the portal dashboard

- Click tracking analytics for each shortened link

### 3.2.2 Remove Commission Calculator

The /portal/calculator page and its navigation entry will be removed to simplify the interface.

### 3.2.3 Transform Resources into a Store

The current Resources page will be redesigned as an internal partner store:

- Product cards with pricing, descriptions, and order buttons

- Categories: Marketing materials, training packages, shelf corporations, business tools

- Order management: Partners can place orders, track status, view history

- Admin order fulfillment view in the admin portal

### 3.2.4 Shelf Corporation Ordering

A dedicated order flow for shelf corporations:

- Shelf corp listings with age, state of incorporation, pricing

- Order form capturing client details needed for transfer

- Order status tracking: Ordered, Processing, Transferred, Complete

- Admin notification on new shelf corp orders

## 3.3 Workstream C: Funding Command Center

The Funding Command Center is a new major module - the centralized operations hub for tracking clients from intake through funded status.

### 3.3.1 Core Features (MVP)

| Feature | Description | Priority |
| --- | --- | --- |
| Pipeline Dashboard | Visual pipeline with 8 stages. Click to drill down. Real-time counts and overdue flags. | MUST HAVE |
| Stage Drill-Down | Clients per stage: name, rep, days in stage, status (On Track / At Risk / Overdue). | MUST HAVE |
| Client Detail View | Full profile: personal, business, documents, credit, banking, funding sequence, activity log. | MUST HAVE |
| Quick Info Card | Application-ready data with copy-to-clipboard for rapid bank application entry. | MUST HAVE |
| Application Tracker | Track every application: bank, product, date, status, approval amount, bureau pulled. | MUST HAVE |
| Bureau Tracker | Auto-count inquiries per bureau. Auto-pause at threshold. Trigger removal workflow. | MUST HAVE |
| My Clients View | Personal worklist with assigned clients, prioritized daily tasks, overdue flags. | MUST HAVE |
| Task Management | Auto-generated and manual tasks. Due dates, assignments, overdue tracking. | MUST HAVE |
| Document Mgmt | Upload, categorize, preview, download. Version tracking. | MUST HAVE |
| Activity & Notes | Auto-logged events + manual notes. Filterable and searchable. | MUST HAVE |
| Intake Integration | GHL webhook auto-creates client records with all form data and documents. | MUST HAVE |
| Metrics Dashboard | Total approved funding, pipeline value, rep performance, conversion rates. | MUST HAVE |

### 3.3.2 Phase 2 Features

| Feature | Description | Priority |
| --- | --- | --- |
| Sequence Engine | Intelligent bank sequencing based on client profile and bureau status. | PHASE 2 |
| Inquiry Removal | Dedicated workflow for inquiry removal specialists. | PHASE 2 |
| Bank Admin | CRUD for banks, products, bureaus, requirements. | PHASE 2 |
| Notifications | In-app and email notifications for key events. | PHASE 2 |
| Adv. Reporting | Date ranges, rep comparison, CSV/Excel export. | PHASE 2 |

### 3.3.3 Data Model (New Tables)

New Supabase tables for the Command Center:

| Table | Key Fields |
| --- | --- |
| funding_clients | full_name, DOB, SSN (encrypted), business info, EIN, DUNS, credit scores, current_stage, funding_goal |
| client_assignments | client_id, user_id, assigned_at, is_primary |
| funding_applications | client_id, bank_id, product_type, status, approval_amount, bureau_pulled, application_url |
| banks | name, product_name, bureau_pulled, requires_relationship, typical_limit_range, sequence_priority |
| client_documents | client_id, type, filename, storage_path, version, uploaded_by |
| client_tasks | client_id, title, due_date, assigned_to, status, completed_at |
| bureau_status | client_id, bureau, inquiry_count, is_paused, paused_at, unpaused_at |
| inquiry_removals | client_id, bureau, status, assigned_to, notes |

# 4. Phased Delivery Plan

## Phase 1: Admin Portal Enhancements

Timeline: 1 Day |  Focus: Immediate value from existing platform improvements

- Make all admin dashboard KPI tiles clickable with detail pages

- Build affiliate detail view with tabbed sections

- Add upfront/backend commission rate fields and calculation logic

- Build enhanced lead detail view with stage tracking and notes

- Integrate ClickUp API for pulling lead notes and task data

- Database migration: new commission fields, lead notes table

## Phase 2: Partner Portal Improvements

Timeline: 1 Day  |  Focus: Partner experience and revenue features

- Implement referral link shortening with server-side redirect

- Remove calculator page and navigation entry

- Transform resources page into partner store

- Build shelf corporation ordering flow

- Add admin order management view

## Phase 3: Funding Command Center MVP

Timeline: 1 week  |  Focus: Core operations platform for the funding team

- Database schema: 10+ new tables

- Role-based auth: Admin, Funding Manager, Specialist

- Pipeline Dashboard with 8 stages and drill-down

- Client Detail View with documents and Quick Info Card

- Application Tracker with bureau inquiry counting and auto-pause

- My Clients view with daily task list

- GHL intake webhook for auto client creation

- Document upload and management

- Metrics Dashboard

## Phase 4: Command Center Phase 2

Timeline: 1 Week  |  Focus: Automation, intelligence, advanced workflows

- Funding Sequence Engine with bank prioritization

- Inquiry Removal workflow and specialist queue

- Bank Master List admin interface

- In-app and email notification system

- Advanced reporting with export

- Bulk actions: reassignment, stage moves

# 5. Technical Approach

All work extends the existing platform stack:

| Layer | Approach |
| --- | --- |
| Frontend | React 18 + TypeScript + Tailwind + shadcn/ui. New routes under /portal/admin and /command-center. |
| Backend | Supabase PostgreSQL. RLS policies for role-based access. Edge functions for webhooks. |
| Auth | Extend Supabase Auth + user_roles. Add Funding Manager and Specialist roles. |
| Security | SSN encrypted via Supabase Vault. Masked in UI. Full audit logging. |
| Storage | Supabase Storage with RLS. Document categorization and versioning. |
| Integrations | GHL webhooks (existing), ClickUp API (new), Supabase Realtime for dashboards. |
| Deployment | Same Lovable pipeline. PR-based workflow through GitHub. |

# 6. Open Questions

| # | Question | Impact |
| --- | --- | --- |
| 1 | What are the exact upfront and backend commission rate defaults? | Database migration and UI defaults |
| 2 | ClickUp API: Do we have credentials and which workspace/lists? | Blocks ClickUp integration |
| 3 | Shelf corp catalog: Products, pricing, required fields? | Blocks partner store build |
| 4 | GHL intake webhook format and fields for Command Center? | Blocks intake integration |
| 5 | Bank Master List: Who provides initial bank/product data? | Needed for sequence engine |
| 6 | Bureau inquiry threshold: Firm 2 per bureau or variable? | Affects auto-pause logic |
| 7 | Overdue SLA thresholds per pipeline stage? | Needed for flagging |
| 8 | Short link domain: rylandpartners.com/r/ or separate? | URL shortener design |

# 7. Timeline Summary

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Phase 1: Admin | 1 Day | Clickable tiles, affiliate details, dual commissions, lead details, ClickUp |
| Phase 2: Partner | 1 Day | Short links, remove calculator, partner store, shelf corp ordering |
| Phase 3: FCC MVP | 1 Week | Pipeline, clients, applications, bureau tracking, tasks, docs, metrics |
| Phase 4: FCC v2 | 1 Week | Sequence engine, inquiry removal, bank admin, notifications, reporting |
| TOTAL | 8 Days | Full platform + Funding Command Center |

End of Proposal